Republic of Türkiye

Ministry of Transport and Infrastructure

Rail Logistics Improvement Project (RLIP)

TERMS OF REFERENCE

Consulting Services for

Informing the Ministry of Transport and Infrastructure (MoTI)’s Strategy for Improving Rail Freight Sector Performance and the Management of Rail-enabled Logistics Centers

Introduction and Background

The Republic of Türkiye achieved strong economic and social development performance since 2000, leading to increased employment and incomes. More recently, growing economic vulnerabilities and a more challenging external environment are threatening to undermine these achievements. Türkiye has maintained a long-term focus on implementing ambitious reforms in many areas, and government programs have targeted vulnerable groups and disadvantaged regions. The poverty incidence more than halved over 2002-15, and extreme poverty fell even faster. During this time, Türkiye urbanized dramatically, maintained strong macroeconomic and fiscal policy frameworks, opened up to foreign trade and finance, harmonized many laws and regulations with European Union (EU) standards, and greatly expanded access to public services.

A key driver of the Turkish economy is trade. Türkiye is a manufacturer and exporter of systemic importance in several industries, including steel and steel products, construction materials, machinery and equipment, appliances, motor vehicles, apparel, and edibles like pasta. Much of these exports are destined for the EU and other long-distance markets and are compatible with the use of rail freight in the international experience. In addition, Türkiye’s domestic trade lanes and domestic portions of international journeys are often long-haul in nature, given the size of the country and the distances between the main centers of economic activity, such as Istanbul-Adana, Istanbul-Konya, or Istanbul-Mersin. This suggests that the Turkish freight transport and logistics market is in-principle highly compatible with the use of rail freight and multimodally connected logistics facilities.

Yet, Türkiye currently makes scant use of rail freight, while the trucking sector dominates. Of the 340 billion non-pipeline inland ton-km transported in Türkiye in 2022, 95% took place by truck and only 5% by rail. That is well below the rail freight market share of other upper middle-income countries of similar commodity mix and length-of-haul profile as Türkiye, such as South Africa (37%), China (29%), Mexico (25%), and Brazil (20%). It is also less than a third of that of the EU (17%), and one-seventh that of the U.S. (34%). A similar imbalance applies to the way Türkiye’s foreign trade flows are transported: in 2022 56% of its trade by value used maritime ports as entry-exit gateways, yet only 16 of 71 main ports (and 210 total ports) are rail-enabled; 34% used road border crossings; 10% used airports; and less than 1% used railway border crossings.

In addition to being costly to shippers in terms of avoidable logistics costs, this is inconsistent with the Government of Türkiye’s (GoT) policy goals in transportation, logistics, and decarbonization. For example, under its 2053 Transport and Logistics Masterplan, the GoT aspires to more than quadruple the share of rail freight in the national freight transport task, to 22%, by 2053. Under its Updated Nationally Determined Contributions, Türkiye aims to reduce greenhouse gas (GHG) emissions by 41% by 2030 compared to 2012 levels, and to reach a net-zero economy by 2053. These targets are unattainable without a better performing rail freight sector, for which public, public-private, and purely private action will be needed, consistently, over the short-, medium-, and long-term through at least 2053.

Among other policy measures, the international experience, particularly in Europe, shows that one particularly effective way of growing rail freight markets and eliciting truck-to-rail modal shift is by developing well-performing, market- and service-oriented logistics centers connected to the road and railway network at the last mile. The Turkish experience with this policy lever is mixed. While some private investment in integrated logistics centers is ongoing, most rail-enabled logistics centers around the country are owned and operated by the national railway infrastructure manager Turkish State Railways (TCDD). These facilities, of which approximately 12 are currently operational, with an additional 6 planned in the near term—remain generally under-utilized and have not been successful in facilitating modal shift or rail freight market growth at a pace consistent with GoT priorities—and private sector needs. The GoT is therefore interested in considering options to reassess the operating and management model of TCDD-operated logistics centers to make them a more effective component of its rail freight and logistics strategy.

Türkiye is home to multiple international/intercontinental trade corridors that are or can be served by rail. This includes the Trans-Caspian Middle Corridor (MC), the proposed Iraq Development Road (IDR) corridor, and the Türkiye-EU trade corridor. These markets can potentially bring significant volumes—both own import-export as well as transit volumes—to Türkiye’s railway network, thereby making key infrastructure investments viable, and making it more attractive for private railway undertakings and other logistics service providers, including logistics center operators, to enter the Turkish freight market.

The combination of policy commitment and performance targets by the GoT with a rail-compatible underlying import-export, domestic, and transit market provides a highly advantageous context in which to improve the performance of Türkiye’s rail freight sector, including the operation of logistics centers. This is a high policy priority for the GoT, considering the current low incidence of rail freight in Türkiye’s freight transport task and the limited private sector participation in the sector to date. The GoT is interested in exploring policy and investment options that can help realize its rail freight and multimodal logistics potential, including through greater private sector participation in service delivery and infrastructure provision. These consulting services are intended to support this goal, by informing the GoT’s strategy to improve rail freight sector performance and expanding the commercial and sectoral impact of TCDD-owned logistics centers.

Rail Logistics Improvement Project (RLIP)

The Rail Logistics Improvement Project (hereafter referred to, interchangeably, as “RLIP” or “the Project”) is an ongoing investment project in rail last-mile connectivity in Türkiye. In implementation since June 2020, RLIP is financed by the World Bank and implemented by the Ministry of Transport and Infrastructure (MoTI) through its Directorate-General of Infrastructure Investments (AYGM). RLIP aims to increase rail freight efficiency in Türkiye by improving last-mile rail infrastructure connectivity (LMC) to/from well selected cargo generation-attraction nodes, such as organized industrial zones and maritime ports. The project also aims to inform MoTI’s policy making in the rail freight and multimodal logistics sectors.

The project is developed around three components:

- Component 1: Construction of Railway Branch Lines and Multimodal Connections at Priority Network Nodes, including the provision of last-mile rail connectivity at well-prioritized portions of the Turkish railway network. Specifically, Component 1 will provide last-mile rail connectivity to/from the greenfield maritime port of Filyos on the Black Sea Coast, and last-mile rail connectivity to/from key industrial zones adjacent to Iskenderun Bay in the Çukurova region. Civil works for both subprojects are ongoing.

- Component 2: Consulting Services for Additional Railway Lines, including consulting services to produce Feasibility Studies—including the environmental and social dimensions of project feasibility—for 12 potential last-mile rail connectivity infrastructure subprojects at pre-identified freight generation-attraction nodes currently disconnected from the national railway network. Engineering designs and environmental and social safeguards instruments will also be produced for a subset of these subprojects. These assessments are in preparation.

- Component 3: Institutional Strengthening, Capacity Building, and Project Implementation Support, including consulting services to provide technical assistance and capacity building in two areas: (i) support to MoTI on informing its strategy for rail freight sector performance improvement; and (ii) support to MoTI on the development of options for viable alternative operational and management models for TCDD-owned rail-enabled logistics centers. The provision of this technical assistance is the subject of these Terms of Reference (ToR).

AYGM has been given overall implementation responsibility of RLIP and serves as its implementing agency at the working level. A Project Implementation Unit (PIU) has been established within AYGM to oversee all aspects of project implementation across all 3 components, including these consulting services.

Objective of the Assignment

The objective of the assignment is to provide technical, market, and strategic advice to MoTI/AYGM to inform their rail freight sector and logistics centers strategy, as part of their commitment to facilitate a larger role of rail freight and rail intermodal in the national logistics system, with greater participation of the private sector. The intention is for this advice to be highly practical and actionable, based on quantitative and qualitative evidence, informed by international best practice properly adapted to the Turkish environment. The advice must be aligned with the GoT’s and MoTI’s goals for the sector, and it should take into consideration political economy constraints to help make it actionable and feasible. The assignment’s recommendations should be prioritized, sequenced, and specific. In addition, the assignment will support MoTI/AYGM in assessing the medium-term impacts of rail sector liberalization and in defining a realistic and evidence-based strategic roadmap for the period 2026–2030.

The assignment also intends to generate and transfer knowledge to AYGM staff—and that of other MoTI entities as relevant—on topics of high relevance to the public administration of the rail freight and multimodal logistics sector.

The implementing agency of this assignment (the Employer) will be AYGM, and all deliverables will be addressed to AYGM. In its capacity as financier of this assignment, the World Bank will play the role of sounding board and technical partner of AYGM. As such, the World Bank will be expected to review and provide comments on all deliverables under the assignment, for the consideration of AYGM and the Consultant.

Assignment Scope

The assignment comprises two main tasks, each including several sub-tasks.

Task 1 aims to inform MoTI’s strategy to improve rail freight sector performance. Task 2 will develop options for viable operational and management models for TCDD-owned logistics centers, for MoTI’s consideration.

Task 1: Informing MoTI’s Strategy to Improve Rail Freight Sector Performance

Task 1 will comprise the following sub-tasks:

Sub-task 1.1. Turkish Rail Freight Sector Performance Diagnostic and Benchmarking

Under Sub-task 1.1 the Consultant will assess in detail the current performance of Türkiye’s rail freight sector—its commodity composition, services profile, industry structure, historical growth profile, and key strengths and opportunities for improvement as measured by a well-justified list of quantitative performance indicators. It will also qualitatively assess the sector’s performance based on findings from a program of semi-structured interviews with Turkiye-based freight stakeholders, including shippers, carriers, logistics service providers, industry experts, and academics. And it will benchmark this market with comparable markets elsewhere, including one aspirational benchmark in the EU (e.g., Germany) and at least two peer benchmarks in comparable upper middle countries, such as Mexico and South Africa.

The diagnostic will be expected to describe, quantify, and visually present at least the following:

- Current size of Türkiye’s rail freight market in tons, ton-km, TEUs, and railway undertaking TY/US$ revenue terms;

- Decomposition of Türkiye’s rail freight market into key business segments, to include disaggregation by bulk vs. containerized freight, and within each, commodity disaggregation at the HS2 or more granular level; other market segmentation assessments should also include import-export/domestic/transit freight; corridor-based segmentation (MC, Türkiye-EU, Türkiye-Africa, Türkiye-Asia, etc.); length of haul (discrete categories); and carrier-based segmentation (public vs. private railway undertakings/by specific railway undertaking (RU)/by for hire vs. ‘own account’ carriers);

- Decomposition of the rail freight market by railway undertaking, including the incumbent public carrier TCDD Transportation as well as any and all licensed private railway undertakings.

- Measurement of key quantitative performance parameters for 2025 (or most recent year for which data is available), to define and describe the current performance of Türkiye’s rail freight sector, including but not limited to service delivery parameters (e.g., track access charges, transportation rates per ton-km, service quality metrics), market size and market growth parameters (e.g., transportation revenue and tonnage/ton-km volumes broken down by key segments, average annual growth rate for past few years), market share parameters (in ton, ton-km, and revenue terms, private sector RU participation share, private sector RU for-hire participation share), other indicators of private sector participation in service provision, cost/investment and network utilization parameters (network maintenance expenditures per track-km, track capacity utilization, network density, electrification incidence, accidents incidence, etc.), and the like; furthermore, the Consultant will benchmark these parameters relative to the chosen aspirational and peer comparators; the list of performance indicators and country comparators for the benchmarking exercise will be carefully curated and justified in writing as to its rationale by the Consultant, and will be agreed as final between the Consultant and AYGM during implementation, subject to comments by AYGM and the World Bank; a key goal of this exercise is to arrive at a set of performance indicators that, in the aggregate, can be an actionable way to comprehensively define, measure, and inform decision making in rail freight sector performance;

- Using the same comparator countries as above, undertake a benchmarking exercise of Türkiye’s institutional and governance framework for the rail freight sector (sectoral structure, public sector organization and allocation of responsibilities, key regulatory provisions governing the sector) compared to that of the chosen comparator countries.

- Assessment of the national railway network with regard to (i) asset condition, and (ii) identification of rail capacity bottlenecks, sections requiring upgrading, and freight hinterlands or key nodes that remain disconnected from the network.

In addition to presenting the above information quantitatively and visually, Sub-task 1.1 will present an aggregate assessment of what this evidence suggests—in “so what” terms—and will make a policy-relevant diagnostic of the current state of the rail freight sector in Türkiye, its key strengths and opportunities for improvement, both in isolation and relative to comparator countries. It will then articulate how these issues influence national logistics performance, such as with regard to logistics costs to the private sector.

Sub-task 1.1 will conclude by pinpointing the root causes explaining the key findings from the policy-relevant diagnostic, categorizing these root causes through a prioritization logic to be defined by the Consultant, for example based on urgency, criticality to GoT national goals, complexity/cost of resolution, and the like.

Sub-task 1.2. Detailed Account of Best Practices and Key Pitfalls in Benchmarking Countries

Under Sub-task 1.2 the Consultant will develop a detailed account of best practices that have been successfully implemented in the chosen benchmarking countries (aspirational and peer comparators) to support the development and performance improvement of the rail freight sector, which could potentially be considered for adoption in Türkiye.

This assessment will cover, but not be limited to, institutional organization; regulatory practices; pricing practices; industry structure; rail freight service delivery market entry/exit barriers; practices to enable a level playing field among competitors in service provision (particularly between public incumbents and private entrants); practices to facilitate private sector participation in the provision of railway infrastructure, including at the main line and last-mile level; public sector subsidization practices; public sector management practices, such as infrastructure contracts and public sector obligation (PSO) contracts; asset management practices; rolling stock supply-demand management practices; last-mile and mainline infrastructure connectivity practices; public sector monitoring and performance management practices; private sector practices; and the like. For each sub-topic/practice, this assessment will present the rationale for each (why this matters), provide detailed case-study examples, articulate the actual /observed/quantified benefits from these practices, pinpoint their success factors and pre-requisites, explain responsible parties, and assess their relative complexity and time horizon for implementation and maturation. Wherever relevant, selected examples from international experience, outside the main benchmarking countries, should be used to complement the discussion across the sub-topics.

Similarly, under this Sub-task the Consultant will choose select examples of pitfalls and lessons learned in policy or market stewardship by the comparator countries, on approaches or practices that Türkiye should best avoid. The assessment will provide a similar level of detail as the above analysis of best practices, in terms of rationale (why this matters), examples, contextual factors, and ways in which the comparator countries ultimately dealt with these pitfalls and lessons learned.

Sub-task 1.3. Detailed Account of Domestic Best Practices and Public and Private Sector Expectations for the Sector

Under this sub-task, the Consultant will assess best practices within the Turkish experience in rail freight operations and the rail freight market, which could be replicated at a larger scale. It will also assess, based on a significant program of interviews with Türkiye-based private sector shippers, carriers, logistics service providers, as well as with state-owned entities (e.g., TCDD), academics, and government officials, the policies, practices, and investment and modernization interventions these stakeholders would like to see adopted in the future. These desired practices and approaches will be prioritized and sequenced over time by the Consultant, and elaborated in detail as to rationale, implementation profile, key success factors, key pitfalls to avoid, likely cost and pre-requisites involved, and the like.

The Consultant will then reconcile the desired practices and approaches by Türkiye-based stakeholders with the international best practices (and pitfalls) developed under Sub-task 1.2, and assess their mutual consistency and gaps thereof.

Sub-task 1.4. Modeling of Rail Freight Sector Potential

Under this Sub-task the Consultant will develop a spreadsheet-based, simplified freight flow model of Türkiye to estimate the future potential growth, commodity mix, and performance trajectory of Türkiye’s rail freight sector under different policy scenarios compared to a do-minimum/status quo baseline.

While prospective Consultants will be free to propose their modeling methodology as part of their technical proposals, the aim of this sub-task is to produce an intuitive, ‘what-if’ enabled spreadsheet model that can help clarify the likely order of magnitude of the impacts that can be expected from implementing some of the best practices and desired interventions identified in Sub-tasks 1.2 and 1.3, introduced as policy packages under different scenarios to be conceptualized by the Consultant and ultimately approved by AYGM, and subject to comments by the World Bank.  The model will be expected to have 2025 (or 2024) as base year and include annual projections through 2053.

Prospective consultants should explain in their proposed modeling methodology the specific outputs that their spreadsheet model will be expected to produce. These outputs should match, as much as possible, a well-selected subset of the key performance indicators developed under Sub-task 1.1. For example, modeling output could include annual projections for rail and trucking freight volumes (ton, ton-km, TEUs), railway undertaking revenues, track access charge revenues, and truck and rail ton, ton-km, TEU and revenue market shares, as well as one or more service delivery performance metrics, such as transport/logistics costs changes, changes in travel times between key O-D pairs, and the like.

The deliverable for Sub-task 1.4 will include (i) a detailed explanation of modeling output and its implications and key conclusions, and (ii) a detailed explanation of the modeling methodology, assumptions, scenarios, and key parameters. The Consultant will also explain and transfer the spreadsheet model, as a self-contained MS Excel file, to AYGM, and train a select group of AYGM staff on the model’s inner working and functionality.

Sub-Task 1.5. Strategic Recommendations

Under this Sub-task, the Consultant will provide an Action Plan of prioritized, sequenced, and contextualized recommendations based on the findings of Sub-tasks 1.2 and 1.3 and informed by the modeling findings of Sub-task 1.4. These recommendations should:

- Articulate actionable, evidence-based strategies to enhance Türkiye’s rail freight performance, addressing identified challenges and leveraging best practices.

- Explain how these recommendations are linked to the core GoT goals of (i) growing the Turkish rail freight market, (ii) increasing private sector participation in this market for both service delivery and infrastructure provision, and (iii) improving overall sectoral performance.

- Propose KPIs that the GoT can use to track performance improvements over time; these KPIs must necessarily be consistent with the performance indicators assessed under Sub-task 1.1.

- Ensure recommendations are compatible with Türkiye’s political economy.

- Necessarily suggest mechanisms for greater private sector participation with a more level playing field between the public incumbent and private RUs; alternative options to fund and finance the sector, including commercial financing and facilitation of public-private partnerships in the provision of main line and last-mile railway infrastructure; potential incentives to facilitate private sector participation in the provision of rail freight services (e.g., targeted operational subsidies, relief on energy costs, better access to financing, and the like) and operation of rail-enabled logistics clusters/logistics centers/dry ports; and measures to facilitate access to rolling stock for all RUs; all with the goal of fostering greater private sector participation in rail logistics, incentivizing a more commercial orientation in the provision of rail freight services, and mobilizing private capital to make the rail freight sector more financially sustainable and market-responsive;

- Suggest mechanisms to make complementary non-asset based freight forwarding and third-party logistics (3PL) industry work in greater coordination with asset-based RUs;

- Suggest mechanisms to facilitate the development of private and public-private logistics centers/logistics clusters/dry ports (state owned and operated logistics centers are covered under Task 2 below);

- Take into account the insights gathered from the stakeholder engagement exercise to ensure recommendations are relevant and feasible.

- Categorize recommendations into key areas, each addressing specific aspects of rail freight improvement such as infrastructure development, operational efficiency, regulatory and policy framework, sustainability initiatives, customer engagement and service improvement, etc. Recommendations will necessarily be prioritized based on multicriteria to be proposed by the Consultant, and sequenced over time—this will help present recommendations as an Action Plan, rather than a ‘wish list’; and

- As a rule, every recommendation must be costed, and include (i) evidence that there is precedent in the international experience of the measure being implemented successfully, or, if unprecedented in the international experience, a strong justification for it that takes this into consideration; (ii) recommended responsible parties/entities; and (iii) recommended timeline and key implementation and success factor considerations.

Sub-Task 1.6. Rail Sector Liberalization Impact Assessment and Strategic Re-Structuring (2026–2030)

Under this Sub-task, the Consultant will assess the implementation outcomes, impacts, and remaining gaps of rail sector liberalization in Türkiye, with a forward-looking focus on the 2026–2030 period. The assessment will build on the existing legal and institutional framework governing rail sector liberalization and will aim to inform policy, regulatory, and investment decisions to enhance competition, efficiency, and sustainability in both freight and passenger rail markets. The Sub-task will include, but not be limited to, the following analytical components:

(a) Legal and Institutional Framework Analysis

- Assessment of the implementation of Law No. 6461 on the Liberalization of Railway Transportation in Türkiye;

- Consistency and effectiveness review of secondary legislation, including but not limited to the Railway Infrastructure Access Regulation, Capacity Allocation Regulation, railway safety regulations, and Technical Specifications for Interoperability (TSIs);

- Evaluation of the functional and financial separation between TCDD, TCDD Transportation Co., and the regulatory and policy oversight roles of MoTI and its relevant sub-agencies;

- Assessment of regulatory capacity, independence, and enforcement needs in line with EU rail acquis and international best practice.

(b) Market Structure and Operational Performance Analysis

- Quantitative assessment of rail freight and passenger markets using 2020–2025 data, including market shares, service performance, and modal competition with road, maritime, and air transport;

- Analysis of private railway undertakings’ operational capacity, rolling stock availability, network access conditions, and utilization patterns;

- Identification of operational bottlenecks on the national rail network affecting market entry, service reliability, and capacity utilization.

(c) Economic and Financial Impact Assessment

- Development of marginal-cost-based track access charging scenarios and assessment of their budgetary and market impacts;

- Analysis of passenger market entry scenarios (excluding high-speed rail services), including Public Service Obligation (PSO) tendering models;

- Cost–benefit analysis of incentive mechanisms such as ton-km–based support schemes (e.g., MODES-type instruments);

- Medium-term fiscal impact assessment of liberalization through 2030, including impacts on public subsidies, infrastructure financing needs, and TCDD balance sheet sustainability.

(d) Investment, Rolling Stock, and Digitalization Analysis

- Comparative assessment of rail connectivity investments to ports, organized industrial zones, and logistics nodes;

- Evaluation of the domestic locomotive and wagon manufacturing and supply ecosystem;

- Assessment of capacity enhancement investment needs on critical corridors;

- Review of digitalization opportunities in border crossings and rail-enabled logistics centers to support seamless intermodal transport

(e) 2026–2030 Strategic Action Plan for Rail Sector Liberalization

- Updated and prioritized action plan for the period 2026–2030, including policy actions, regulatory reforms, investment priorities, and institutional responsibilities;

- Definition of a coherent KPI framework to monitor liberalization outcomes, market performance, and private sector participation;

- Identification of implementation risks, mitigation measures, and “quick wins” to accelerate reform momentum.

The deliverable for Sub-task 1.6 will include the “Rail Sector Liberalization Impact Assessment and 2026–2030 Strategic Re-Structuring Report”, which will comprise (i) a comprehensive assessment of the institutional, regulatory, operational, and financial impacts of rail sector liberalization, together with its key findings and policy implications; and (ii) a proposed strategic re-structuring framework for the 2026–2030 period, including scenarios, assumptions, and priority reform areas. The Consultant will also provide a detailed explanation of the methodological approach applied, transfer all relevant analytical tools and working files underpinning the report to AYGM, and deliver briefing and capacity-building support to a selected group of AYGM staff on the report’s content, practical use, and implementation-oriented implications.

Task 2: Development of options for viable models for the operational and management of TCDD-owned logistics centers

Under this Task the Consultant will furnish MoTI/AYGM with a minimum of 2 options for operational and management models that MoTI could adopt to improve the performance of TCDD-owned logistics centers. These alternative models can consider different ownership structures, different approaches to planning and developing these centers, different approaches to operating these centers, including with potential private sector participation—different approaches to business development and revenue management for these centers, and the like.

Task 2 will assess the current institutional status, operational and management practices, and performance of TCDD-owned logistics centers. It will then benchmark these facilities against best practice comparators within and outside Türkiye. And it will develop options to adjust the management and operating model of these facilities that could improve their efficiency and service delivery performance.

The intention of this Task is to provide the GoT with a range of options for consideration, rather than a single path of recommendations, recognizing that the global and Turkish experience with logistics center development is diverse and multiple approaches have been tried, with varying results depending on local context and market factors.

Sub-task 2.1. Current Status, Practices, and Performance of TCDD-owned Logistics Centers

Under Sub-task 2.1 the Consultant will assess the current situation of all TCDD-owned logistics centers, including facilities already operational, under-construction, and planned. This current situation assessment comprises 3 parts:

  - Institutional, governance, and management models. The Consultant will describe the institutional, governance, and management structure of these facilities, including their ownership structure and institutional positioning within MoTI, and the way they are regulated (for example, as to tariffs and other competition related matters) and governed (e.g., contractual models, access rules, etc.);

  - Operational and business model. For operational/active centers, whether individually or as a group depending on what is most appropriate for each subtopic, the Consultant will describe key service delivery practices (e.g., catchment area/hinterland and key origin-destination lanes served, typology of services offered, manner in which those services are delivered, key revenue and cost management practices, and the like). For non-operational centers (i.e., under construction or planned), the Consultant will describe key planning practices (e.g., feasibility assessments, facility location and sizing decisions, funding and construction planning approaches, etc.); and

  - Current performance. For each operational center individually, the sub-task will describe in quantitative terms their performance, using key metrics that the Consultant will propose and agree with AYGM, with comments from the World Bank, including basic descriptive information (location, size, capacity, layout), operational metrics (ton and TEU volume, revenue by category, recent volume and revenue growth trend, capacity utilization, modal split, incidence of containerization in their volumes, efficiency ratios like tons per square meter, truck turnaround times, container handling per hour, etc.), and profitability metrics (margins, financial ratios), all for 2025 or the most recent year for which data are available.  In addition, the Consultant will assess the performance of these operational facilities qualitatively, through semi-structured interviews with at least 15 active customers of a representative subset of the centers.

Sub-task 2.2. Benchmarking of TCDD-owned Logistics Centers

Under this sub-task the Consultant will benchmark the performance of operational TCDD-owned logistics centers with (a) at least one example of privately owned and operated rail-enabled logistics centers in Türkiye, and (b) at least one example each of rail-enabled logistics centers in a comparable upper middle income country, and an aspirational country benchmark; the benchmarking sample for Task 2 will be suggested by the Consultant and agreed with AYGM, subject to comments by the World Bank. The benchmarking exercise will be quantitative in nature and include all or at least a significant portion of the quantitative performance indicators developed under part 3 of Sub-task 2.1.

Sub-task 2.3. National and International Best Practices and Lessons Learned

Under this sub-task the Consultant will develop a comprehensive account of best practices in the development and management of rail-enabled logistics centers in the two benchmarking countries used under Sub-task 2.2, with an emphasis on their planning, management, operational, and funding/financing models. This sub-task will also develop an account of key lessons learned from Türkiye’s own experience with the planning and development of rail-enabled logistics centers, particularly private-invested facilities.

At a minimum, the Consultant will be expected to:

- Analyze how these centers address common challenges such as capacity constraints, integration of multimodal transport, and sustainability.

- Analyze the data collected under Sub-task 2.2 to identify strengths and weaknesses in TCDD-owned logistics centers compared to international benchmarks; and

- Create a comparative analysis of best practices against current practices at TCDD-owned logistics centers, emphasizing areas for improvement.

Sub-task 2.4. Operational and Financial Model of TCDD-owned Logistics Centers

Under this sub-task, the Consultant will develop a spreadsheet-based operational and financial model of all active TCDD-owned logistics centers, to estimate their likely financial and operational performance over the period 2025-2053. This model should be informed by supply and demand inputs from the freight flow model developed under Sub-task 1.4, and it should be interactive and “what if”-enabled. The model should develop at least 3 scenarios to be compared to a ‘business-as-usual’ baseline, with the conceptualization of the scenarios subject to comment and approval by AYGM, and to comments from the World Bank. The Consultant will explain in writing the output of the operational and financial model and its methodology/assumptions. The model should be reasonably self-explanatory and entirely self-contained and will be delivered in its entirety as an MS Excel file. In addition, the Consultant will be expected to train a small number of select AYGM and TCDD staff on the model structure and inner workings, so that they may be able to use it for similar purposes in future.

Sub-task 2.5. Strategic Recommendations on Alternative Management and Operational Models

Under Sub-task 2.5, drawing on the findings of Sub-tasks 2.1-2.4, the Consultant will develop a detailed profile of at least 2 alternative operational and management models that could be adopted by the GoT to improve the performance of TCDD-owned logistics centers. These alternative models will be expected to articulate options across the various components assessed in the previous sub-tasks, including as regards ownership structure, financing structure, regulation, planning, service delivery and business model (e.g., in-house vs. outsourced; typology of services offered; revenue sources; cost management), operational profile (e.g., facility size and location profile, equipment and facilities used), business development practices, planning practices, and the like. For each option, the Consultant will articulate key strengths and limitations, key market and/or political considerations and key success factors critical to their implementation, rationale for their being recommended, and a brief action plan to carry them out if taken up by the GoT.

Task 3: Institutional Capacity Strengthening for Procurement and Contract Preparation in the Rail Sector

Under this activity, the Consultant will support AYGM in strengthening its institutional capacity for the preparation, structuring, and management of rail sector procurement processes. The objective is to enhance AYGM’s ability to prepare technically sound, market-responsive, and implementation-ready tender documents in line with national legislation, international financing institution (IFI) requirements, and international best practice in the rail sector.

The support will focus on improving internal calculations, reference documents, and methodologies used by AYGM in the preparation of rail-related procurement packages, including railway construction works and consulting services.

In this context, the Consultant will;

- Review and systematize existing AYGM procurement practices, standard bidding documents, and technical annexes related to rail infrastructure, rolling stock, logistics facilities, and operational services;

- Develop and/or update reference unit price analysis and unit price descriptions for rail infrastructure works, systems, and services (including, where relevant, infrastructure works, superstructure works, signaling, electrification, logistics facilities, and rail-related services), drawing on recent domestic tenders, international benchmarks, and market data;

- Support the preparation and standardization of technical specifications, particular conditions, and performance-based clauses for rail sector tenders, with particular emphasis on clarity, risk allocation, measurability, and contract manageability;

- Assist AYGM in improving the structure and content of bidding documents, including qualification criteria, evaluation methodologies, and contract conditions, to better reflect market realities and reduce implementation risks;

- Provide guidance on the integration of environmental, social, health and safety (ESHS), climate resilience, and sustainability considerations into technical specifications and procurement documents, in line with World Bank and other IFI requirements;

- Develop practical procurement preparation checklists, templates, and internal guidance notes to support AYGM staff throughout the tender preparation lifecycle;

The outputs under this activity will be practical and directly usable by AYGM, and may include draft templates, reference documents, sample specifications, unit cost tables, and internal guidance materials, to be delivered in both Turkish and English as applicable.

Deliverables

Each sub-task under Tasks 1 and 2 will be presented in a standalone deliverable and approved on a standalone basis, per the schedule below:

| Deliverable | Due date of first submission |
| --- | --- |
| Task 1 |  |
| Sub-task 1.1 | 4 months after contract signing |
| Sub-task 1.2 | 5 months after contract signing |
| Sub-task 1.3 | 5 months after contract signing |
| Sub-task 1.4 | 7 months after contract signing |
| Sub-task 1.5 | 8 months after contract signing |
| Sub-task 1.6 | 6 months after contract signing |
| Task 2 |  |
| Sub-task 2.1 | 4 months after contract signing |
| Sub-task 2.2 | 5 months after contract signing |
| Sub-task 2.3 | 6 months after contract signing |
| Sub-task 2.4 | 7 months after contract signing |
| Sub-task 2.5 | 8 months after contract signing |
| Task 3 | 7 months after contract signing |
| Validation Workshop and Final Report | 9 months after contract signing |

In addition to the above milestones, the Consultant will be expected to provide progress and interim updates with AYGM on a monthly basis, or more frequently as it may be warranted. World Bank staff may join these update meetings as needed.

At the end of the assignment, all approved sub-tasks will be consolidated into a single draft Final Report, which the Consultant will validate by organizing a workshop in Ankara with key private and public sector stakeholders and development partners to discuss findings, test the relevance and feasibility of key recommendations, and build stakeholder ownership. Feedback from the Validation Workshop will be incorporated into the Final Report before submission. In incorporating this feedback, the Consultant will explicitly document the areas of consensus and divergence among stakeholders and reflect same in the report, indicating how tradeoffs and competing interests have been considered.

All sub-task deliverables and Final Report will be submitted, in English and Turkish, in native MS Word format and be accompanied by a summary PowerPoint presentation in native format. The raw data of all quantitative assessments, including all benchmarking and spreadsheets models, under both tasks, will be delivered separately in MS Excel format.

For all sub-task deliverables, comments by AYGM, other MoTI subagencies as relevant (such as TCDD), and the World Bank will be submitted to the Consultant within 2 weeks of first submission (see first submission due dates above) and will be expected to be completed by the Consultant as final, incorporating as much as possible all comments received, 2 weeks after receiving them. As a result, all deliverables will be expected to be completed as final 1 month after first submission.

The total duration of the assignment, including revisions, will be 9 months.

Team Composition

The Consultant will be expected to mobilize a team that includes at least the following 7 Key Expert roles:

- Team Leader and Senior Logistics Expert. The Team Leader and Senior Logistics Expert should have at least 15 years of experience in the logistics industry and/or in consulting, banking, advisory or related fields with assignments in logistics that are similar or highly relevant to this assignment.  The Team Leader’s experience must include multimodal logistics, rail freight, and logistics clusters. Prior experience in Türkiye is a requirement for this role.

- Rail Intermodal and Rail Freight Operations Expert. This operational expert should have at least 10 years of experience in rail intermodal and rail freight operations, including areas like business development, customer acquisition, logistics cost calculations, rail freight and rail intermodal performance, rail freight and rail intermodal service delivery, railway sector reform, railway undertaking corporate performance, and the like.

- Logistics Clusters/Logistics Centers Operations Expert. This expert should have at least 8 years of experience in areas or roles directly related to logistics centers and logistics clusters, including with regard to their development, financing, operation, and planning/growth strategies.

- Multimodal and Rail Freight Logistics Regulatory and Competition Expert. This expert should have at least 8 years of experience in regulatory and competition matters in rail freight and multimodal logistics markets. Significant familiarity with Türkiye and direct experience in the EU are a requirement for this role.

- Türkiye Multimodal Logistics Senior Expert. This expert should have at least 12 years of experience working on multimodal logistics issues in Türkiye specifically, whether in the industry or in an advisory, banking, or governmental capacity. This expert should lead all interviews with Türkiye-based stakeholders and play a key role in ensuring that all recommendations and assessments are properly contextualized to the Turkish environment.

- Transport Modeler/Economist. This expert should have at least 8 years of experience with transport modeling, including freight flow and logistics networks modeling. He/she should also have economic modeling experience (trade, growth, jobs).

- Financial Modeler. This expert should have at least 8 years of experience preparing client-facing spreadsheet-based financial models in a consulting, banking, private equity, or corporate environment.

In addition to the above expert roles, prospective consultants should supplement their teams with additional support and expert advisory roles as needed to deliver on their proposed activities.

Prospective consultants should indicate the level of effort (person-days) expected of each member of their teams, and the number of person-days to be spent in Türkiye and outside Türkiye for each team member. Teams that propose a compelling combination of Turkish and International staff will be given preference.

All staff must be independent and free from conflicts of interest in the responsibilities accorded to them. As the final reports will be produced in both English and Turkish, the Consultant may wish to consider having translators on the team or propose a viable alternative for reliable and high-quality translation.

As of November 2025, there were 5 active railway undertakings in Türkiye’s rail freight sector: TCDD Transportation (public incumbent), Omsan Lojistik (private RU), Körfez Ulaştırma (private RU), Pasifik Eurasia (private UR), Pars Rail (private UR), and Arkas Logistics (private RU). In 2024, private RUs had a ton-km share of Türkiye’s rail freight market of approximately 22%.

As of November 2025, the two largest private RUs—Omsan Lojistik and Körfez Ulaştırma—which accounted for approximately 90% of the portion of the market serviced by private RUs in 2024, handled only their parent companies’ own freight (‘own account freight’), without providing for-hire transportation services to third parties.